# Bookshop POS

## Standing rules (apply to every phase)

- Do NOT change db/schema.ts without asking me first and explaining why. The audit-log pattern (stock_movements) and frozen sale prices (sale_items.unitPrice) are intentional design decisions, not oversights.

- Stop and ask if a required env var, credential, or config value is missing. Never invent placeholder secrets and continue silently.

- After finishing a phase, summarize what was built, list any new env vars or dependencies added, and explicitly tell me what to test manually before we move to the next phase. Then STOP — do not start the next phase unprompted.

- Keep server-side validation (Zod) on every route that writes to the DB. Never trust client-sent prices, quantities, or IDs for the sell flow — always recompute totals server-side from the DB.

- All stock quantity changes must go through a DB transaction and must insert a corresponding stock_movements row. Never update products.quantity directly outside a transaction.

## Phase 0 — Setup (Day 1)

- Init the project

bash

npx create-next-app@latest bookshop-pos --typescript --app --tailwind

cd bookshop-pos

- Get a Postgres instance — sign up for Neon or Supabase (free tier, instant, no local install needed). Grab the connection string.

- Install core deps

bash

npm install drizzle-orm postgres

npm install -D drizzle-kit

npm install zod

npm install next-auth@beta

- Init git, push to GitHub early.

## Phase 1 — Database schema (Day 1–2)

Define tables in Drizzle: products, sales, sale_items, stock_movements, users. Run migrations. Seed a handful of fake books so you have data to build against immediately — don't build UI against an empty DB.

## Phase 2 — Auth

Set up Auth.js (NextAuth) with a credentials provider against the users table already in db/schema.ts.

- Login page at /login (email + password)

- Passwords hashed with bcrypt; update db/seed.ts's placeholder hash with a real one and tell me the seeded admin login credentials

- Two roles from the users.role enum: admin, cashier

- Middleware that redirects unauthenticated users to /login, and restricts /admin/* routes to role = admin only

- Cashiers land on the sell screen after login; admins land on a dashboard

- Session should include id and role so route handlers can check permissions without an extra DB query every time

Stop after this phase. I will log in as both roles before continuing.

## Phase 3 — Stock management CRUD

Build the admin-only product management screens.

- /admin/products — table view: title, author, quantity, price, low-stock indicator (highlight rows where quantity <= reorderThreshold)

- Search/filter by title, author, ISBN, category

- Add product form and edit product form, validated with Zod

- "Adjust stock" action (separate from editing the product record) that:

  - Takes a quantity delta and a reason (restock, adjustment, return)

  - Runs in a transaction: updates products.quantity AND inserts a stock_movements row — never one without the other

- Do NOT add a delete-product button yet — deactivate/archive only (add an isActive boolean if needed) so sales history stays intact. Ask me before changing the schema for this.

Stop after this phase. I will add/edit a few products manually before continuing.

## Phase 4 — Sell screen (core feature — take the most care here)

Build the cashier-facing checkout flow at /sell (or the root route for the cashier role).

- Global keydown listener that captures fast barcode-scanner input (digits + Enter), not a manually-focused input per field

- Manual search fallback for books without a scannable barcode/ISBN

- Cart state on the client; running total updates live as items are added

- "Undo last item" and "clear cart" actions

- Checkout endpoint (POST /api/sales) that:

  - Validates the cart server-side (real product IDs, real current prices — never trust client-sent prices)

  - Opens ONE DB transaction that: locks each product row, checks quantity >= requested, rejects the whole sale if any item is insufficient, decrements stock, inserts the sales row, inserts sale_items rows (with price frozen at time of sale), inserts stock_movements rows with reason = 'sale' and relatedSaleId set

  - Returns a clear error if stock was insufficient, naming which item

- Show a confirmation/receipt view after successful checkout (on-screen is enough for now — printing comes later)

- Handle the double-submit case (cashier double-scans checkout) — disable the button during the request, and make the endpoint safe to reject a duplicate rapid submission

This is the most important phase. After building it, write and show me a short test plan (e.g. "sell 2 units of a book with only 1 in stock and confirm it's rejected and stock is unchanged") rather than just saying it's done.

Stop after this phase. I will manually test several sell scenarios, including an insufficient-stock case, before continuing.

## Phase 5 — Analytics dashboard

Build /admin/analytics (or fold into the main admin dashboard).

- Sales totals: today, this week, this month — query sales/sale_items grouped by date, don't recompute from products

- Top-selling products: SUM(sale_items.quantity) GROUP BY product, ordered descending, for a selectable date range (day/week/month)

- Low-stock list: products where quantity <= reorderThreshold

- "Nearing stockout" estimate: use recent stock_movements (reason='sale') to estimate a sell-rate per product, then estimate days-until-zero from current quantity — show this as a soft estimate, not a guarantee

- Simple charts are fine (a lightweight library, or plain tables/bars) — don't over-invest in visuals yet

Stop after this phase for review.

## Phase 6 — Low-stock notifications

- v1 (do this first): a persistent banner/badge on the admin dashboard computed on page load from the same low-stock query as Phase 5 — no new infrastructure needed

- v2 (only if I ask for it): a Vercel Cron job hitting a /api/cron/check-stock route daily, sending an email (or similar) if any product crosses its reorder threshold. Ask me which notification channel I actually want before building this — don't assume email.

Stop after v1 for review before touching v2.

## Phase 7 — Polish & hardening

- Zod validation audit: confirm every write route validates input, especially the sell endpoint

- Error and empty states on every list/table

- Confirm the checkout transaction handles a mid-request crash or network drop without leaving stock in a bad state (test this explicitly)

- Basic printable receipt (print-friendly HTML/CSS view is enough — do not build thermal-printer/WebUSB integration unless I explicitly ask, that's a separate hardware-dependent effort)

Stop after this phase for review.

## Phase 8 — Deploy

- Confirm production DATABASE_URL and AUTH_SECRET (or equivalent) are set in Vercel's environment variables, not committed to the repo

- Deploy to Vercel

- Walk me through a full smoke test in production: log in as cashier, sell an item, confirm stock decremented, log in as admin, confirm the sale shows in analytics

- Only after I confirm the smoke test passes, treat the deploy as done

Start on Phase 2 now. Stop after it's done and summarized, per the standing rules above.